Sprint Planning

A Sprint is a fixed period in which the development team completes a predefined set of tasks.

An Epic is a large functionality that is divided into smaller tasks called user stories.

A User Story represents a small requirement or feature from the user's perspective.

A Story Point represents the effort required to complete a user story.

Story Point Scale:

| Story Point | Difficulty |
| --- | --- |
| 1 | Very Easy Task |
| 2 | Easy Task |
| 3 | Moderate Task |
| 5 | Difficult Task |

Sprint 1

Epic 1: Salesforce Setup & Data Modeling

| User Story No | User Story / Task | Story Points |
| --- | --- | --- |
| USN-1 | Creating Salesforce Developer Organization and configuring the development environment | 1 |
| USN-2 | Creating custom objects for Candidate, Job Opening, and Application management | 5 |
| USN-3 | Creating fields and defining object relationships | 3 |

Total Story Points in Sprint 1 = 1 + 5 + 3 = 9

Sprint 2

Epic 2: Salesforce Customization

| User Story No | User Story / Task | Story Points |
| --- | --- | --- |
| USN-4 | Creating page layouts for different recruitment records | 3 |
| USN-5 | Creating record types for different application categories | 3 |
| USN-6 | Creating picklist values for application status and job status | 2 |

Total Story Points in Sprint 2 = 3 + 3 + 2 = 8

Sprint 3

Epic 3: Automation & AI Integration

| User Story No | User Story / Task | Story Points |
| --- | --- | --- |
| USN-7 | Implementing validation rules for candidate and job data | 3 |
| USN-8 | Creating Salesforce Flows for application tracking and notifications | 5 |
| USN-9 | Implementing AI-based candidate scoring functionality | 5 |

Total Story Points in Sprint 3 = 3 + 5 + 5 = 13

Sprint 4

Epic 4: Analytics & Reporting

| User Story No | User Story / Task | Story Points |
| --- | --- | --- |
| USN-10 | Creating recruitment reports | 3 |
| USN-11 | Developing dashboards for hiring analytics | 5 |

Total Story Points in Sprint 4 = 3 + 5 = 8

Total Story Points

| Sprint | Story Points |
| --- | --- |
| Sprint 1 | 9 |
| Sprint 2 | 8 |
| Sprint 3 | 13 |
| Sprint 4 | 8 |
| Total | 38 |

Velocity Calculation

Formula:

Velocity = Total Story Points Completed / Number of Sprints

Total Story Points = 38
Number of Sprints = 4

Velocity = 38 / 4

Velocity = 9.5 Story Points per Sprint

Team Velocity = 9.5 Story Points per Sprint